| OPTION | COMMUNITY GRID | VIADUCT | TUNNEL |
| --- | --- | --- | --- |
| COST TO BUILD Cost to NYS: 15% used, actual some 10%, some 20% | $1.3 Billion $195 Million | $1.7 Billion $255 Million | $3.1 Billion is Average over the 7 Tunnel options w min $1 B more than VIADUCT $465 Million |
| PROPERTIES DEMOLISHED | 5 | 24 | 10/15 to 100+ is range over 7 tunnel options w the lower requiring tunneling under existing bldgs. Adding to cost |
| TIMEFRAME | 3 - 5 years w 1st 2 years not diverting traffic (5 years) | 3 – 5 years w traffic diverted entire time (5 yrs) | 8 – 10 years w traffic diverted entire time |
| ANNUAL COST | Nominal at first, grows over life of grid; smallest of three options | Nominal at first & grows w time | $10 – 13 M more than the other two at first, differential growing over life of tunnel to $20 M (24/7 staffing & elec. For pumps & lights) |
| ENERGY NEEDED | Street lights | Street lights | Pumps to remove water & fumes and to pump in air. Lights 24/7, fire suppression monitors, intelligent transportation system |

Community Grid only option that includes improvements to Rts 481 and 90, along w/ improvements of city streets/intersections to accommodate increase in traffic.  First 2 years of Community Grid construction are mainly to improve/expand 481 & 90 for increased traffic before start of construction on the main section thru the city.

| Governor’s office https://www.governor.ny.gov/ (518) 474-8390 The Hon. Andrew Cuomo Governor of New York State NYS State Capitol Building Albany, New York 12224 | Phone calls to make: - John Katko 315-423-5657 - William Magnarelli 315-428-9651 - John DeFrancisco 315-428-7632 - Gary Finch 315-255-3045 | DOT Commissioner https://www.dot.ny.gov/index (518) 457-4422 Commissioner Matthew J. Driscoll 50 Wolf Road Albany, New York 12232 |
| --- | --- | --- |

http://www.syracuse.com/news/index.ssf/2016/10/the_7_things_new_things_we_learned_at_the_syracuse_open_house_on_replacing_i-81.html

http://www.syracuse.com/news/index.ssf/2016/12/i-81_options.html

http://www.syracuse.com/opinion/index.ssf/2017/03/equity_should_be_at_the_heart_of_i-81_planning_process_commentary.html